## Slide 1: CS 7059: Individual Project Week 12 Presentation
-By Luo, Kai
Student No. 15306253
Lecturer: Fergal Shevlin Ph.D.

## Slide 2: Originally
The type of game: a text-based adventure game, like the combination of Lifeline and A Dark Room.
Notes: First I want to design a game like this, but finally I found it would cost lots of time to finish it. So I decide to make a simple game.

## Slide 3: Currently
The type of game: Super Mario

## Slide 4: Tools
Android Studio (Coding)
libGDX (Game Framework)
Tiled (Game map)
Github (Version Control)

## Slide 5: References

## Slide 6: Previous work
Week 4: Determine the type of game (Originally).
Week 7: Change to build Super Mario.
Week 8: Make the simple world of Super Mario.
Week 10: Build the Main body of the game.

## Slide 7: Statistic

## Slide 8: Achievements
Make the level 1-1 world of Super Mario.
Nearly finish the Mario’s function.
Implement the enemy.
Make a collision detective.

## Slide 9: Planning
Week 12:
  Import BGM,
  Adding the screen of Game Over,
  Complete the function of Mario,
  Change the input way (form keyboard to touch screen),
  Fix the bug of Mario.

## Slide 10: Question?

## Slide 11: Thanks!